## Slide 1: Updates on GSICS Operation Plan
https://gsics.nesdis.noaa.gov/wiki/Development/GsicsOperationsPlan

## Slide 2
Action Ref | Description | Assigned to | Due Date | State
GRWG05_04/05 | Review error propagation example and consider how it could apply their solar channel calibration method | GRWG (Solar Pis) | Mar 2011 | open
GRWG05_08 | Investigate the possibility to supply GEO data over desert sites to the SADE database | EUMETSAT | Mar 2011 | open
GDWG05_36 | Check with CF committee if there is any progress on the standard names submission | GDWG (Jelenak) | Jun 2012 | open
GRWG05_38 | The GRWG is required to inform the GDWG on what GSICS products are required to be archived. | GRWG Chair (Hewison) | Jan 2012 | Open
GRWG05_40 | EUMETSAT server needs update to the URL path from msg2-mviri-metopa-iasi-demo-rac to rac-msg2-mviri-metopa-iasi-demo (also check the RAC URL path duplicates as reported by the Unidata’s Tools | EUMETSAT | 01 Jan 2012 | open

## Slide 3
Action Ref | Description | Assigned to | Due Date | State
Joint06_04 | Coordinate a special journal issue on solar calibration with the co-editor of the Canadian Journal of Remote Sensing (G. Chander) | USGS(Chander)+EUMETSAT(Hewison) | Dec 2011 | Close?
GRWG06_01 | Recommend a single AIRS flag file to be adopted by all AIRS users | NOAA | Dec 2011 | open
GRWG06_04 | Outline ATBD for the sun-glint method | NOAA (Heidinger) | Mar 2011 | open
GRWG06_08 | Outline ATBD for the desert method | CNES | Jun 2011 | open
GRWG06_16 | Compile a list of existing activities concerning composite satellite imagery | All GPRC to EUMETSAT | 01 Jun 2011 | open
GRWG06_17 | Find out time overlaps between geostationary satellites (commissing and operational periods), find out about the availability of such data and publish this information on GSICS wiki | All GPRCs | 01 Dec 2011 | open
GRWG06_18 | Document the difference between IASI on Metop-A and IASI on Metop-B (Within one year after Metop-B launch) | CNES+EUMETSAT | Sept 2013 | open

## Slide 4
Action Ref | Description | Assigned to | Due Date | State
GRWG06_19 | Updated GPPA to reflect the need of a delta correction due to a migrating reference – Update GPPA or guidance to Product procedure | GCC | Sept 2013 | open
GRWG06_20 | The CMA plans and progress in the GMS-5 reprocessing should be addressed in a future web meeting | CMA | Dec 2011 | open
GRWG06_21 | Update GRWG on the JMA plans concerning GMS-5 reprocessing | JMA | Dec 2011 | open
GRWG06_25 | Improved characterisation of desert sites, provide information on progress to GRWG (Update: on-going effort) | GRWG(Doelling+Wu+Xiong+Chander | Jun 2011 | open

## Slide 5
Action Ref | Description | Assigned to | Due Date | State
Joint07_01R | GDWG is encouraged finding a common web meeting tool | GDWG |  | open
Joint07_3R | GRHSST is invited to review one or more of the current GSICS GEO IR product and to provide feedback to GRWG | NOAA (Liang) | Mar 2013 | open
Joint07_05 | Reports on what events can be made available from a legal point of view | All GPRCs (lead by Roebeling) | Mar 2013 | open
Joint07_06 |  |  |  | 
Joint07_07 | Invite GRHSST to a web meeting, where Tiejun Chang will present his inter-calibration work on AVHRR and where GRWG can feedback from GRHSST | GRWG (Hewison + Chang) | 19 Jul 2012 | closed
Joint07_08 | Provide a progress report on the WGCV focus on desert sites and Rayleigh scattering, preferably by a web meeting in 2012 | CNES(Fougnie) | Dec 2012 | open
Joint07_09 | Check and provide comments to provide shortlist of instrument events to be logged | All GPRCs | Mar 2013 | open
Joint07_10 | Propose an event logging procedure including standard | EUMETSAT(Roebleing+Miu) | Mar 2013 | open
Joint07_11 | propose a web based interface for event logging for GSICS | EUMETSAT(Roebleing+Miu) | Mar 2013 | open

## Slide 6
Action Ref | Description | Assigned to | Due Date | State
GRWG07_02 | Outline ATBD for Rayleigh Scattering | CNES | Dec 2012 | open
GRWG07_03 | Extract the tropical DCCs from the MODIS archive and make that data available to all GPRCs, data issues to be discussed with the Data Working Group | NASA(Doelling)+GDWGChair(Jelenak) | Sept 2012 | open
GRWG07_04 | Clarify the availability of SCIAMACHY data with ESA and KNMI and report back to GRWG | EUMETSAT(Roebeling)+WMO(Lafeuille) | Sept 2012 | open
GRWG07_05 | Enquire about lunar observations obtained with SCIAMACHY | EUMETSAT(Roebeling) | Sept 2012 | open
GRWG07_06 | extract ray-matched SCIAMACHY data (for geostationary satellites) from archive and make the dataset available to GRWG, liaise with GDWG on format issues. | NASA(Doelling)+GDWG | Dec 2012 | open
GRWG07_08 | X. Liang to present the NWP bias monitoring for ATSR and MODIS in the next GRWG meeting in 2013 | NOAA (Liang) | Mar 2013 | open

## Slide 7
Action Ref | Description | Assigned to | Due Date | State
Joint07_13 | Invite someone from IASI TEC to update on recent findings of Metop-B IAS | GRWG Chair | Mar 2013 | open
GRWG07_09 | Invite A. Heidinger to give a presentation on the possibility to use the AVHRR Patmos-X dataset to support archive recalibration | GRWG(Hewison) | Mar 2013 | open
GRWG07_10 | S. Gu to report back to GRWG on the possibility to inter-calibrate the microwave imager MRWI with one other instrument of the international constellation and to consider submitting this to GSICS product acceptance | CMA (Gu) | Mar 2013 | open
GRWG07_07 | conversions for broad-band instruments and consider respective requirements; report back to GRWG | EUMETSAT (Hewison) | Dec 2012 | open
GRWG07_11 | Follow up NOAA work regarding the microwave sounders and on the plans to submit this work to GSICS product acceptance, including review by GSICS microwave sub-group | GCC | Dec 2012 | closed