## Slide 1: GSICS Data Management Working Group Summary and Action Items
Manik Bali(Chair), Aleksandar Jelenak,
Rob Robelling, Peter Miu, Masaya Takahashi, Byung-II
NOAA Satellite and Information Service

## Slide 2: Outline
Introduction
    Summary
    Walkthrough
        Key Discussions
        Archive, Eventlog, doi
    Recommendations & Action Items
Road Map.

## Slide 3: Summary
GDWG members from NOAA, EUMETSAT, CMA, KMA, JMA presented the status of their part of GDWG.
GDWG fulfilled it’s mandate of planning and implementation of data management activities
    Event Logs , Planned Taxonomy, CF conventions, SRF’s,.
    Built new websites for bias monitoring and maintained, Wiki, Dev Server, Thredds server, Messaging service.
    New Data ( SRF’s).
    Progress of Products in GPPA.

## Slide 4
26 action items from the last Joint Meeting
24 completed
2 overdue ( relate to update of website)
Status of Action items with why they have been closed has been updated on the wiki.
Action Items Progress

## Slide 5: GDWG-Walkthrough
DAY-1
    GDWG Report presented
DAY-2 First Breakout Session
    GDWG Reports NOAA, CMA, JMA , KMA
    Calibration Change Alerts ( Peter)
    Big Data (Lauri)
    GSICS Archiving Process ( Peter)
    Event Log ( Rob)

## Slide 6
DAY-2 Second Breakout Session
    Action Items.
    Proposed GPPA improvements ( Peter)
    GEO-LEO Product promotion.
    GDWG support to user workshop 2014.
    GDWG RoadMap.

## Slide 7: Key Discussions and Action items
Resources needed to maintain the running of servers, websites ,catalogs
AK Sharma from IMD indicated that IMD would identify a person to work on GDWG.
Accounts on Wiki would be provided to Masaya and Peter.
Masaya (VC), Peter ( Nominated himself VC).
Harmonize working hours of GDWG members.
Aleksandar’s ideas on Taxonomy for products was presented.
It was felt that currently we don’t have resources to implement it at server level. However GCC website would give an interface that would more or less follow the Taxonomy.

## Slide 8: CMA
Scott confirmed that access to webex and Google document is available from China to support GSICS activities but he will double check.
CMA plans to provide GSICS products this year and KMA also plans to provide these products.
CMA has confirmed that they has a candidate for a full time GDWG member.
Action: Scott will provide the WMO and the GDWG with the name of the CMA GDWG member

## Slide 9: JMA
JMA plans to automate the logging of satellite events. JMA appreciates the EUMETSAT product checking tool to visualise and validate the JMA GSICS product contents.
JMA was actioned to investigate how GSICS product catalogue can discoverable in WIS. There is some confusion from the groups on whether the GSICS product catalogue is register there or the products in the catalogue are to be registered.
IMD is interested in receiving GSICS products on the GTS. Simon explained that the WIS and the GISCs are used by the World Weather Watch. JMA suggested, we register the catalogue with OSCAR and this is agreed by the group. JMA action is now closed.

## Slide 10
Action: GSICS products catalogue should be added to the WMO OSCAR database. GCC shall coordinate this activity with the WMO. Action: GSICS products catalogue should be added to the WMO OSCAR database. GCC shall coordinate this activity with the WMO.
JMA

## Slide 11
NetCDF metadata checker needs to be updated to support current and future products. The group needs to decide how to maintain this tool as it is not part of the GCC (see later action).
JMA is requesting updates to the bias plotting tool to support new products (see below).
Action: Several GPRCs plan to create GEO-LEO-VIS and GEO-LEO-IR NRTC products. This means updates are needed to the product plotting tool to support these products, and a clarification is needed from the GSICS EP on the amount of time the GPRCs tasked with this activity can work on this task.
JMA

## Slide 12: KMA
Show GEO-LEO-IR product information, KMA is following the agreed standard in developing this product. KMA will work with JMA on the data names and formats.
There are many KMA website updates to provide information GSICS and their products. They have also developed a bias monitoring web page.
KMA with the help of JMA are encourage to upload their products to one of the GSICS collaboration servers.
Action: KMA, GEO-LEO-IR data and products are to be provided into the GCC for inclusion into the product catalogue.
Action : KMA, until the CMA collaboration server is available, products should be sent to the EUMETSAT GSICS Data and Products server.

## Slide 13: KMA
Recommendation: When a dedicated Calibration Change Alert is needed, NOAA shall coordinate a webex meeting to demonstrate how ICVS can be used for the implementation of such a system.
Recommendation: Alternatively, EUMETSAT can investigate the use of the bias plotting tool to generate calibration alerts through the analysis of the GSICS products.

## Slide 14: Big Data
Lauri Rokke presented a simple and understandable overview of what Big Data is and how it is used.
This technology is of interest although some time is needed to identify where this technology can be used for in GSICS.
Tentative ideas discussed by the group are in the area of generating co-location intermediate files and generating calibration alert from plotting tool for GSICS product as these become larger.
Recommendation: The GDWG members are strongly encouraged to work with their GRWG to explore how Big Data technology can be applied to GSICS activities, and discussed them in a future webex meeting

## Slide 15: Archiving
Peter Miu presented a process to archive products.
Action: EUMETSAT shall provide a method to formalise this process in an automated way (if possible)

## Slide 16: Requirements for Instrument Event Logs
Rob Roebling initiated a discussion on event logs.
Action: All GPRC are requested to check if they have instrument event logs that can be access via the Internet. If they are available then please send links to the WMO for inclusion into the OSCAR database.
Action: WMO to include these links to the OSCAR website.
Recommendation: GPRC should assess if history events can be made available and report this in the next GSICS joint meeting.
The group then discussed the attributes of events.

## Slide 17: Requirements for Instrument Event Logs
Action: Rob to coordinate the development on an event schema and present this for discussion, and if needed, in a future webex meeting for finalisation.
Action: Each GPRC shall assess the event schema on their events in order to validate it, and report this to the GDWG.
IMD indicated that it is possible for them to a generic event log database. Some work is needed first in defining requirements (ATBD) and provide a technical design of such a system.

## Slide 18: Preparation for 2014 Users' Workshop
Action: GCC will discuss with GPRCs to prepare for the GSICS user conference 2014 to promote the GSICS products.

## Slide 19: Road Map for 2014.
Collaboration server shall start to synchronise their GSICS products with each other.
Satellite Instrument Event Logging specification, design and implementation.
Process for archiving GSICS products.
Implementing new capabilities in the GSICS product plotting tool.
GSICS document management plan definition and associated document templates.
Using Big Data in GSICS activities.

## Slide 20
            Thankyou

## Slide 21: NOAA GDWG progress
Initiated process to get DOI number for all GSICS products
Phil Jones (NCDC)
“The two MW FCDRs meet all of our criteria, so I just need to revise the landing page content and register the datasets. I will share the landing pages with you and the PI for a review once ready. I think once these are ready it will give you a good idea on how the DOI works for NOAA.
Other GSICS products need review.(clarity on archival & status )
New website for GDWG ( content requested from members).
New GPPA ( proposed by Peter Miu).
24-28March 2014 GSICS Joint Working Groups Meeting, Darmstadt, Germany
Review of activities since the last meeting

## Slide 22: JMA GDWG progress
  Satellite event log
  Provided the information on the JMA website in Mar/June 2013
  Change of the GEO-LEO IR RAC NetCDF contents
  Met the requirements of EUMETSAT bias plotting tool in July 2013
  Provision of official SRF data to GRWG VIS/NIR sub-group
  Provided data to GDWG in Apr 2013
  Collaboration with WIS
  Reported feasibility to the GDWG chair in May 2013
  Calibration change alerts
  Reported feasibility to gsics-dev in June 2013
Review of activities since the last meeting
24-28March 2014 GSICS Joint Working Groups Meeting, Darmstadt, Germany

## Slide 23: EUMETSAT GDWG progress
  Improvements in Event logging data model.
  Proposed New GPPA.
  Support to all GDWG activities.
  Visualization tool.
Review of activities since the last meeting

## Slide 24: FROM RESEARCH TO PRODUCTION BASIC PATHWAYS/TOOLS HAVE BEEN MET
24-28March 2014 GSICS Joint Working Groups Meeting, Darmstadt, Germany

## Slide 25
Future needs.
  Maintenance of current services
    THREDDS Server
    Product Catalog
    Wiki Page/ Web Page
    GPPA Support/Event Logging/Meta Data
  Capacity Building.
  Event Log Analysis.
  Centralized Bias monitoring system.
Where Do We Go From Here
24-28March 2014 GSICS Joint Working Groups Meeting, Darmstadt, Germany

## Slide 26
  More subgroups -> More Data releases.
  Scalable data processing system
  High speed connectivity
  Easy Visualization
Where Do We Go From Here

## Slide 27
Perform analytics when instruments are compared with stable references
    Detect instrument degradation trends
    Detect impacts of diurnal/seasonal instrument temp variations.
Correlate measurements with event logs.
Where Do We Go From Here

## Slide 28
Maintenance of current GDWG infrastructure.
File naming and DOI number for products.
GDWG status of members.
Adoption of the proposed product taxonomy
New organizing of the products on the THREDDS catalog based on proposed taxonomy
NetCDF file content organization of new products
Formats and procedure for storing and exchanging satellite instrument event logs.
Revisit GSICS Product Acceptance.
Is Big Data an answer to our questions.
Breakout Session Highlights

## Slide 29
Archiving of GSICS intermediate data sets and products.
CF conventions submission; what this involves, and how GSICS can improve and support this process.
Breakout Session Highlights

## Slide 30
THANK YOU