## Slide 1: Review of EUMETSAT's SEVIRI-MODIS DCC submitted as demonstration GSICS products
Manik Bali and Larry E .Flynn
NCWCP, College Park.
Novermber 3, 2015

## Slide 2: Outline
GPPA Introduction
MODIS – SEVIRI DCC product review time line
GPPA Time Profile [ In reality ]
Demo Phase Requirements

## Slide 3: GPPA Introduction
Product version Control Data released with disclaimer
C Operations and distribution plan Data user’s guide T=180 days
Founding concepts Supporting models Data Archived and Free Access
ATBD Peer-Publications Product quality indicator description
Traceability document T=365 days
Preoperational
Phase
Demonstration Phase
Fill out GSICS Product Acceptance Form ( GPAF )
Submission Phase
Product is fully accepted by GSICS Executive Panel (EP) and maintained within GSICS and
distributed to the public.
Product Logs, Data Usage
Operational
Phase

## Slide 4
The request to review SEVIRI MODIS –DCC product for inclusion in Demo Phase was received by GCC on 15 Sept 2015.
    Product ATBD
    GPAF ( GSICS Product Acceptance Form)
    Sample Data File
The GCC forwarded the product for review to the GPAT on the same day.
After no response from GPAT GCC sent out a follow up email on 15 Oct 2015.
Introduction- Product Review Time line

## Slide 5
Phase Progress:
GSICS Product Acceptance Form (GPAF) is satisfactory,
Sample data files conform to GSICS file and parameter naming and format standards,
Verified to be within GSICS scope, and
Theoretical basis is understood at a high-level.
Maximum Time Period: 90 Days
Documents & Data to GCC:
GPAF sections that detail product name, POC, brief description, and relevance to GSICS.
Preliminary version of the product algorithm theoretical basis document (ATBD)
Sample product files that adhere to GSICS file and parameter naming conventions
Reviewers: GSICS Product Acceptance Team (GPAT). GPAT group would be setup
GPPA: Submission Phase

## Slide 6
Fill out Sections I, II, III.1.A.1, and III.1.A.2 of the GSICS Product Acceptance Form (GPAF). Also, fill out Section III.1.B (ATBD) of the GPAF, but during the Submission Phase the ATBD needs only to be a preliminary version. The ATBD could be a journal article, technical memorandum or other documentation of the method used to make the product.
  Who: Product provider
Submit the GPAF and preliminary ATBD for review to the GSICS Product Acceptance Team (GPAT) via the GSICS Coordination Center (GCC) Deputy.
  Who: Product provider
Determine if the GPAF is filled out correctly and decide if the product theoretical basis is adequate and the product scope is within the GSICS domain.
  Who: GPAT
  Due: 6 weeks after the GPAF submission
GPAT feedback given to the Product provider.
  Who: GCC Director
  Due: 7 weeks from GPAF submission
GPPA: Submission Phase- requirements
Typically need feedback from 3 GPAT members or reviewers
Can use Exempt clause if needed to proceed

## Slide 7
Upload a sample file to a GSICS data server if GPAT feedback is affirmative.
  Who: Product provider, GDWG Chairman
  Due: One week after GPAT feedback regarding GPAF form submission
Determine if the sample file follows the GSICS netCDF and file naming conventions.
  Who: GDWG Chairman
  Due: 2 weeks after successful product sample file upload
Remediate any GPAF issues according to the GPAT feedback.
  Who: Product provider, GCC Director
  Due: Within 20 days after sending GPAT feedback to the Product provider
Once all issues are resolved, the product enters the Demonstration Phase.
  Who: GCC Director in consultation with the GPAT
  Due: Within 90 days of the GPAF submission
Demonstration Phase
GPPA: Submission Phase-requirements

## Slide 8
GPAT Comments from Masaya Takahashi
GPAT Comments from Dave Doelling
Reviews

## Slide 9
THANK YOU