## Slide 1
Tim Hewison, Sébastien Wagner, Viju John, Alessandro Burini, Dorothée Coppens, Rose Munro, Peter Miu, Bertrand Fougnie, Christophe Accadia
EUMETSAT Agency Report
2021
Notes: Quick update on some of the highlights of EUMETSAT‘s contributions to GSICS over the last year
Thanks to my collagues, who are actively involved in these activities…

## Slide 2
Executive Panel | 
Vacant | EUMETSAT representative
Data Working Group | 
Peter Miu | Data management expert
Simon Elliott | Formats Expert
Research Working Group | 
Tim Hewison | Vice-chair IR sub-group + MW Sub-Group PoC
Sébastien Wagner | VIS/NIR + Lunar calibration
Rob Roebeling | Climate records + SCOPE-CM + Event logging
Rosemary Munro | Chair UV sub-group
Dorothée Coppens | Hyperspectral IR expert
Christophe Accadia Vinia Mattioli | Microwave Sub-Group Members
Supported by | 
Viju John | Infrared (Meteosat - HIRS) + MW
Alessandro Burini | Sentinel-3 (SLSTR & OLCI)
Rüdiger Lang | UV/VIS/SWIR Spectrometers
Bertrand Fougnie | VIS/NIR polarimetry
Point of Contact for Operational Matters | 
Harald Rothfuss | 
Current official EUMETSAT support for GSICS (bold = formally nominated members)

## Slide 3: EUMETSAT Mission Planning
03
04
05
06
07
08
09
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
32
33
34
35
36
37
38
39
40
YEAR...
METEOSAT SECOND GENERATION
METEOSAT THIRD GENERATION
EUMETSAT POLAR SYSTEM (EPS)
MTG-I-1 : IMAGERY
MTG-S-1: SOUNDING
MTG-I-2: IMAGERY
MTG-I-3: IMAGERY
MTG-S-2: SOUNDING
MTG-I-4: IMAGERY
METOP-SG A: SOUNDING AND IMAGERY
METOP-SG B: MICROWAVE IMAGERY
JASON (HIGH PRECISION OCEAN ALTIMETRY)
COPERNICUS
SENTINEL-3 A/B/C/D
SENTINEL-4 ON MTG-S
SENTINEL-5 ON METOP-SG A
Mandatory Programmes
EUMETSAT POLAR SYSTEM SECOND GENERATION (EPS-SG)
Optional and Third Party
Programmes
METOP-A
METOP-B
METOP-C
METEOSAT-8
METEOSAT-9
METEOSAT-10
METEOSAT-11
SENTINEL-6 Michael Freilich
03
04
05
06
07
08
09
10
11
12
13
14
15
16
17
18
19
20
21
22
23
24
25
26
27
28
29
30
31
32
33
34
35
36
37
38
39
40
YEAR...
SENTINEL-6B
JASON-3

## Slide 4
Monitored Instrument | Product Type / Band | Reference Instrument | GSICS NRT Correction | GSICS Re-Analysis Correction | GSICS Bias Monitoring
Meteosat-8-11 SEVIRI | GEO-LEO IR | Metop-A/IASI Metop-B/IASI Metop-C/IASI | Operational | Operational | Plots RAC
Meteosat-8-11 SEVIRI | GEO-LEO IR Prime | IR Anchor |  | Demo | Plots RAC Need to plot Double Diffs
Meteosat-8/10/11 SEVIRI | GEO-LEO VIS (VIS0.6) | Aqua/MODIS | Demo | Demo | Need to plot RAC
Meteosat-8/10/11 SEVIRI | GEO-LEO VIS/NIR (warm channels) | SNPP/VIIRS | In development | In development | In development
Sentinel3-A, -B SLSTR | LEO-LEO IR | Metop-A/IASI Metop-B/IASI Metop-C/IASI | Assessing Requirement | Assessing Requirement | In development
Current Status of EUMETSAT GSICS Products
Notes: Current GSICS Products

## Slide 5: Support to GRWG Activities – IR
GSICS IR:
  GEO-LEO IR:
    Cold Scene Issue
    “Gap-filling” method to extend IASI to 3.7µm
    Implemented GEO-LEO IR algorithm in Prototype MICMICS:
      To support commissioning of MTG-FCI
  LEO-LEO IR:
    Extension of SLSTR-IASI comparisons
      as part of MICMICS
      application to oblique views and 3.7µm
    Based on GEO-LEO IR algorithm
      with refined 2-step collocation method

## Slide 6: Support to GRWG Activities – VIS/NIR
Developments for VNIR (RSB) monitoring:
    Development of DCC calibration based on reference RTM simulations
    Changing GSICS DCC reference to NOAA-20 VIIRS
    Lunar inter-calibration
    Preparation of FCI lunar calibration
    S3-A OLCI lunar calibration + collaboration with RAL and ESTEC on SLSTR-A and B.
GSICS VNIR:
  Lunar Calibration:
    Organisation of the 3rd Lunar Calibration Workshop
    Lunar Model Inter-Comparison Exercise (to be continued in 2021)
    GIRO: liaising with USGS to work on traceability to the ROLO
    GLOD still to be consolidated
  DCCs:
    Demo products for Meteosat-8 (41.5° E) & Meteosat-11 (0°)
Extract from OLCI Moon image
SLSTR quick look

## Slide 7: FCDR Generation
MVIRI FCDR Release 1:
  Meteosat-2 to Meteosat-7 (1981-2017)
Microwave Humidity Sounder FCDR Release 1:
  SSM/T-2 (1994-2005), AMSU-B(1999-2014), MHS (2005-2017)
RO Bending Angle Profiles FCDR Release 2:
  GRAS (2006-2018)
Microwave Humidity Sounder FCDR Release 1:
  SSM/T-2 (1994-2005), MHS (2005-2018), MWHS and MWHS-2 (2008-2018), ATMS (2012-2018)
RO Bending Angle Profiles FCDR Release 3:
  GRAS (2006-2020), CHAMP (2001-2008), GRACE (2007-2017), COSMIC (2006-2020)
HIRS Release 1:

## Slide 8: FCDR Generation
Data record | Period | Satellites | Status | LTDP
Radiance Records |  |  |  | 
IR
HIRS L1b R1 (HIRS/2/3/4) | 1978 - 2019 | TIROS-N, NOAA-6 to 19, Metop-A/B | Available on request to ops@eumetsat.int | Archiving intended
AVHRR L1b R1 (PyGAC) | 1979 - 2020 | TIROS-N, NOAA-6 to 19, Metop-A/B | Available on request to ops@eumetsat.int | Archiving intended
MW
SSM/T2 L1c R2 (with cloud and rain flags) | 1994-2005 | DMSP F11, F12, F14, F15 | Available on request to ops@eumetsat.int | Archiving intended
Radio Occultation
GRAS L1b R3 | 2006-2020 | Metop-A/B | Available on request to ops@eumetsat.int | Archiving intended
IGOR L1b R1 | 2006-2020 | COSMIC | Available on request to ops@eumetsat.int | Archiving intended
Black Jack L1b R1 | 2007-2017 | GRACE | Available on request to ops@eumetsat.int | Archiving intended
Black Jack L1b R1 | 2001-2008 | CHAMP | Available on request to ops@eumetsat.int | Archiving intended
MHS L1c R2 | 2006-2018 | Metop-A/B | Available on request to ops@eumetsat.int | Archiving intended
MWHS L1c R1 | 2008-2018 | FY3-A/B | Available on request to ops@eumetsat.int | Archiving intended
MWHS-2 L1c R1 | 2013-2018 | FY-3C | Available on request to ops@eumetsat.int | Archiving intended
ATMS | 2012-2018 | SNPP | Available on request to ops@eumetsat.int | Archiving intended

## Slide 9
EUMETSAT support for GSICS Workshops 2020
Co-Chairing GSICS/CEOS Workshop on SI-Traceable Climate Observing System
  Hosted by NPL, London, UK in September 2019
  Workshop Report in preparation
  Paper on accepted for Special Issue of Remote Sensing journal on “Extending the Global Space-based Inter-Calibration System (GSICS) to tie Satellite Radiances to an Absolute Scale”
  Including impact of GSICS Correction on L2 products derived from SEVIRI
Co-Chairing GSICS/CEOS Workshop on Pre-launch Calibration Characterisation
  To be hosted by DLR in Bonn – Date TBC
Organising and chairing the 3rd GSICS/CEOS Lunar Calibration Workshop
  Hosted by EUMETSAT online in November 2020
Represented GSICS at ECMWF-EUMETSAT NWP SAF workshop
  on characterizing random and systematic errors in satellite data assimilation for NWP
  Hosted (virtually) by ECMWF 2-5 November 2020
  Discussion item on Feedback between NWP and GSICS communities
Planning workshop on microwave imager inter-calibration – TBC
  Implications for small sats

## Slide 10: Support to GDWG Activities
No progress to report on GSICS Data Working Group
Peter Miu is no able to support GDWG in 2021
  Due to other commitments
EUMETSAT hope to resume normal GDWG service in 2022

## Slide 11: Update on EUMETSAT 2020 GSICS Actions
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GIR.20200319.1 | Sebastien Wagner (EUMETSAT) and Vinia Mattioli (EUMETSAT) to consider renaming the microwave session of the 3rd Lunar Calibration Workshop to include the TIR. | 3/1/2021 |  | Wiki | Closed
A.GIR.20200319.8 | Dorothee Coppens (EUMETSAT) to send notifications of IASI status updates impacting its calibration to the GSICS developers mailing list | 3/1/2021 |  | Announced on Google Group | Closed
A.GVNIR.2020.16f.1 | EUMETSAT (S. Wagner) to liaise with USGS (T. Stone) to realign the GIRO with respect to the last version of the ROLO model. | 3/1/2021 |  |  | Open (ongoing)
A.GVNIR.2020.16f.2 | EUMETSAT (S. Wagner) to propose letter of recommendation by GSICS to NASA to highlight the benefits to continue the Air-LUSI campaigns to lunar calibration. | 3/1/2021 |  |  | Open (ongoing)
A.GVNIR.2020.19g.3 | EUMETSAT (S. Wagner) to propose letter of recommendation by GSICS to NASA to highlight the benefits of ARCSTONE project for GSICS activities and its members | 3/1/2021 |  | NASA cannot accept such a letter | Closed
A.GWG.2020.1e.1 | Create a GSICS Meeting to discuss GSICS input and what we would like to learn to guide participation in the ECMWF/EUMETSAT Workshop on characterizing random and systematic errors in satellite data assimilation for NWP | 30/09/2020 | 06/08/2020 | See meeting 2020-06-08 | Closed
A.GWG.20200416.1 | Dorothee Coppens (EUMETSAT) to circulate plans for Metop-A End Of Life testing, which is expected for 2021Q3/Q4 for IASI | 3/1/2021 |  | Announced on Google Group | Closed
A.GWG.2020.1f.1 | GSICS will hold a web meeting in June to establish a Task Force from GSICS and ISCCP-NG to identify requirements and set up pilot programs before a meeting at EUMETSAT in September | 3/1/2021 |  | See meeting 2020-08-12 | Closed

## Slide 12: Update on EUMETSAT 2020 GSICS Actions - continued
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GVNIR.2020.18g.1 | UMD (Hu Tiger Yang) to coordinate with EUMETSAT (Vinia Mattioli) to draft a note outlining possible further collaborations on microwave and thermal infrared lunar calibration activities. | Hu (Tiger) Yang | 3/1/2021 | memo was prepared and circulated to GSICS MW chairs + LC community | Closed
A.GVNIR.2020.16f.3 | EUMETSAT (S. Wagner) to report on the Model Inter Comparison Exercise at the next GSICS annual meeting + Lunar Calibration Community. | 3/1/2021 |  |  | Open
A.GVNIR.2020.16f.4 | EUMETSAT (S. Wagner) to check possibilities to create a distribution list for the Lunar Calibration Community. | 3/1/2021 |  |  | Open
A.GVNIR.2020.19g.2 | EUMETSAT (S. Wagner) to liaise with the participants to the Lunar Calibration Workshop to ensure a follow-on on the actions / recommendations | 3/1/2021 |  |  | Open
R.GVNIR.2020.16f.2: | EUMETSAT (S. Wagner) to investigate the possibility to revisit the mechanism to share the GIRO model, whilst respecting the existing license agreement | 3/1/2021 |  |  | Open (ongoing)

## Slide 13: Update on EUMETSAT 2019 Actions
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GDWG.2019.9c.1 | Peter Miu (EUMETSAT) to upload products synchronisation script to GitHub. | 3/1/2020 |  |  | Open
A.GDWG.2019.9c.2 | Zhe Xu (CMA) and Peter Miu (EUMETSAT) to work on preparing a version of CMA source data down script for the users | 3/1/2020 |  |  | Open
A.GDWG.2019.9p.1 | Peter Miu (EUMETSAT) to provide a user guide for using the THREDDS system. | 3/1/2020 |  |  | Open
A.GMW.2019.11.2 | Qifeng Lu(CMA) and Viju John (EUMETSAT) to provide content and feedback to the Microwave Reference document shared by Manik Bali | 3/1/2020 |  |  | Open
A.GRWG.2019.9e.1 | Lin Chen (CMA) and Sebastien Wagner (EUMETSAT) to specify user requirements and use cases on Level-1 data subsets over PICS and SNO prediction, and present it to GRWG in order to see if this is useful for the supporting GPRC organisations. | 3/1/2020 |  |  | Open
A.GUV.2019.8i.1 | Rose Munro, Eumetsat, to arrange a UVSG web meeting to further discuss specific opportunities and priorities for SWIR spectrometer inter-calibration within the frame of GISCS. | 3/1/2020 |  |  | Open
A.GVNIR.20191210.1 | Seb Wagner (EUMETSAT) to consider how to share GLOD | 3/1/2020 |  |  | Open
A.GVNIR.20191210.3 | Tim Hewison (EUMETSAT) to coordinate with GSICS Microwave Sub-Group to define microwave/thermal session | 3/1/2020 |  |  | Closed
A.GWG.20200122.4 | Tim Hewison (EUMETSAT) to check whether EUMETSAT can support WebEx access for the meeting | 3/1/2020 |  |  | Closed
R.GWG.2019.3j.1 | Rob Roebeling (EUMETSAT) to consider removing seasonal cycles from IOGEO time series in order to check the stability. | 3/1/2020 |  |  | Open

## Slide 14: Update on EUMETSAT 2018 Actions
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GIR.2018.4p.1 | Tim Hewison (EUMETSAT) to organise a web meeting on IRRefUTable in September 2018. | 3/1/2019 | 11/14/2018 | Web meeting | Closed
A.GIR.2018.4t.1 | Tim Hewison (EUMETSAT) to set up web meeting to review different GEO-LEO IR inter-calibration algorithm evolutions and invite Tim Trent to give update on results. | 3/1/2019 |  |  | Open
A.GMW.20180718.2 | Tim and Qifeng to develop circulate strawman for MW imager NRT products and will present this at CEOS WGCV meeting at EUMETSAT in late August. | 3/1/2019 | 29/8/2018 | WGCV-44 minutes | Closed
A.GRWG.2018.10g.1 | Tim Hewison (EUMETSAT) to setup planning web meeting for the workshop on CLARREO-like reference instruments by September 2018. | 3/1/2019 | 13/9/2018 | Web meeting | Closed
A.GRWG.2018.10k.1 | Tim Hewison (EUMETSAT) to invite a member of the FIDUCEO project to attend the 2019 GSICS annual joint meeting. | 3/1/2019 | 1/4/2019 |  | Closed
A.GRWG.2018.10o.1 | Tim Hewison (EUMETSAT) to check if remote access is available for the RTM workshop at JRC. | 3/1/2019 | 4/1/2019 | None available | Closed
A.GRWG.2018.10o.2 | Sebastien Wagner (EUMETSAT) to report on the RTM Workshop to the GSICS working groups. | 3/1/2019 | 19/2/2019 | Email to gsics-dev | Closed
A.GVNIR.2018.7s.1 | Bertrand Fougnie (EUMETSAT) to organize a web meeting before June 30 on Rayleigh scattering calibration. | 3/1/2019 |  |  | Open
R.GDWG.2018.5g.1 | EUMETSAT to take into account the use of GitHub for updating the Plotting Tool. | 3/1/2019 |  |  | Open
A.GDWG.2018.8i.1 | Peter Miu to contact ISRO to discuss future collaboration through visiting data management expert exchange. | 3/1/2019 |  |  | Open

## Slide 15: Update on EUMETSAT 2018 Actions
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GDWG.2018.5c.1 | Peter Miu and Masaya Takahashi to organise a web meeting with ISRO and GDWG member to discuss bringing the ISRO server into the GSICS collaboration network. | 3/1/2019 |  |  | Open
A.GDWG.2018.5c.3 | Peter Miu to specify a technical note to propose several methods for the implementation of passive and active GSICS products access service such as RSS on THREDDS. Technologies to consider should be available to all GPRC; RSS, EUMETSAT UNS, SMS, WeChat, … | 3/1/2019 |  |  | Open
A.GDWG.2018.5c.4 | Peter Miu to update the GSICS product moving process on the EUMETSAT GSICS server to ignore products being uploaded with .TEMP, .temp, .etc. This is to avoid zero size products to be served to users. | 3/1/2019 |  |  | Open
A.GDWG.2018.5c.5 | Peter Miu to implement a product upload timer to provide a report on how long it takes to received products from the product producers. | 3/1/2019 |  |  | Open
A.GDWG.2018.5d.1 | CMA and EUMETSAT to work together to synchronise GSICS products across the servers. | 3/1/2019 |  |  | Open
A.GDWG.2018.5d.2 | CMA to check if their NetCDF format checking tool can be shared in GSICS. | 3/1/2019 |  |  | Open
A.GDWG.2018.5j.1 | Rob Roebeling to make a proposal for the WMO OSCAR/Space Instrument Pages for review by the GDWG so that a recommendation can be presented to WMO to improve the usability of these pages. | 3/1/2019 |  |  | Open
A.GDWG.2018.5j.2 | GDWG members to take the event logging white paper to see whether their organisation can do with regards to implementing such a system and report back to GDWG by 30 April 2018. Lead: GDWG Chair. | 3/1/2019 | 4/30/2018 | EUM and JMA provided feedbacks | Closed

## Slide 16: Update on EUMETSAT 2017 Actions
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GDWG.2017.5a.8 | Peter Miu to document formats of the GEOLEOIR products (example high level definition of the GIRO I/O [EUM/TSS/TEN/14/753739]). | 9/30/2017 |  |  | Open
A.GDWG.2017.5a.9 | Peter Miu to contact Unidata to see if branches can indicate data is available, hyperlink to logo and home at top of screen. | 4/30/2017 |  |  | Open

## Slide 17: Update on EUMETSAT 2017 Actions - cont
Action Id | Summary | Expected Completion | Actual Completion | Deliverable Usage | Status
A.GDWG.2017.5a.8 | Peter Miu to document formats of the GEOLEOIR products (example high level definition of the GIRO I/O [EUM/TSS/TEN/14/753739]). | 9/30/2017 |  |  | Open
A.GDWG.2017.5a.9 | Peter Miu to contact Unidata to see if branches can indicate data is available, hyperlink to logo and home at top of screen. | 4/30/2017 |  |  | Open
A.GDWG.2017.5d.3 | CMA to investigate the timeliness of the product replication by checking for an update, before calling the replication script (EUMETSAT to support). | 12/31/2017 |  |  | Open
A.GDWG.2017.5e.2 | Simon Elliott to request these new designators e.g. “SRF” to be included in the WMO Common Table C-13. VISIR is optional and does not be included in the code. | 5/31/2017 |  |  | Open
A.GDWG.2017.6a.1 | GDWG members to consider to add “Calibration related documents” on their landing pages. | 12/31/2017 |  |  | Ongoing
A.GDWG.20171108.3 | Rob Roebeling (EUMETSAT) to update the URLs of all the instrument event logging pages and each agency to confirm the URLs. | 3/1/2018 |  |  | Ongoing
A.GRWG.2017.4c.1 | Rose to investigate what tasks and tools are needed to pursue the work presented by Larry in the broader context of the UV Subgroup and in particular to identify resources needed with the aim of bringing this to the attention of the EP. | 3/1/2018 |  |  | Open
A.GWG.2017.2i.2 | EUMETSAT (P. Miu) to investigate hosting ISRO GSICS products on the EUMETSAT GSICS collaboration server. | 3/21/2018 |  |  | Open

## Slide 18: Thank you for your attention
WMO GSICS Portal
http://gsics.wmo.int
GSICS Coordination Centre http://www.star.nesdis.noaa.gov/smcd/GCC/index.php
GSICS Product Catalog https://www.star.nesdis.noaa.gov/smcd/GCC/ProductCatalog.php
GSICS Wiki
http://gsics.atmos.umd.edu/wiki/Home